| Regulatory Approvals |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Critical Path Milestone Deadline and Date | Regulatory Approval Path | Regulatory Body | Anticipated Submission Date | Actual Submission Date | Application Tracking number or ID | Current Status and Remarks | Approval Date |
| Start of Building Construction 01.01.2025 | Building Permit – Alt-CO | DOB | 01.01.2025 |  | #AB12345678 | Received Objections 08.08.2024 |  |
| DOB Building Permit 01.01.2025 | Public Design Commission- Letter of Approval | PDC | 06.06.2024 |  |  |  |  |
| PDC Preliminary Review 06.06.2024 | NYC Community Board -Letter of Acceptance | NYCCB #1 | 01.01.2024 |  |  |  |  |
| Insert additional rows as required |  |  |  |  |  |  |  |

Addditional Regulatory information:

Attach Approvals, letters, objections, CCD1’s, determinations, etc. on following pages.