## Slide 1
Reconstruction of Montefiore Park & Plaza
February 3, 2021
Bill de Blasio
Mayor
Lorraine Grillo
NYC DDC Commissioner

## Slide 2
agenda
About the Project
Completed Work
Remaining Work
Park Construction Progress
Final Renderings of the Park
Q & A
2

## Slide 3
A brief description of the project
Scope of Work
Project Locations
Construction Overview

## Slide 4
Scope of Work
4
Montefiore Park is being reconstructed completely, and it includes expansion onto Hamilton Place in order to create a pedestrian plaza.
New distribution water mains and trunk main replacement improve water delivery and flow to the neighborhood including fire hydrants.
Upgrades to utilities such as Con Edison increases reliability and improves service.

## Slide 5
Scope of Work (continued)
5
Roadway improvements consist of full street resurfacing, bus stop reconstruction, and installation of catch basins and sewer manholes for better stormwater drainage.
Streetscaping upgrades include street lighting and traffic signal work, replacement of curbs and sidewalk, narrowing of roadways at intersections, and NYC WayFinding installation.

## Slide 6
Project Locations
Broadway between W135th St. & W139th St.
Hamilton Pl. between W136th St. & W. 138th St.
W138th St. between Broadway & Hamilton Pl.

## Slide 7
Construction Overview
7
Completed Work:
New Water Mains & Trunk Main Replacement
Private Utility Upgrades
New Catch Basins & Sewer Manholes Installation
Full Street Resurfacing & Bus Stop Reconstruction

## Slide 8
Construction Overview
8
Remaining Work In Progress:
Park & Plaza Reconstruction including new benches, drinking fountain, granite paving and walls, lampposts, planting areas with trees, and steel fencing (for planting areas only)
Streetscaping including completion of sidewalk replacement and NYC WayFinding installation

## Slide 9
CLICK TO EDIT HEADLINE TEXT
Edit text
9
9
PARK CONSTRUCTION
PROgress PHOTOS

## Slide 10
Granite Walls & Headers around West Planting Area

## Slide 11
Granite Walls & Headers around North Planting Area

## Slide 12
Foundation for Lamppost

## Slide 13
Excavation for Precast Concrete Paving

## Slide 14
Excavation/ Demolition/ Grading of Hamilton Pl. between Broadway & W138th St. (for expanding park/plaza limits)

## Slide 15
CLICK TO EDIT HEADLINE TEXT
Edit text
15
15
FINAL RENDERINGS OF THE PARK ANTICIPATED COMPLETION DATE:
SUMMER 2021

## Slide 16
Rendering of New Granite Masonry Wall at South Side of Lawn

## Slide 17
General Aerial View of New Park

## Slide 18
View of New Park Looking Northeast

## Slide 19
View of New Park Looking Southeast

## Slide 20
Thank you!
Q&A